AMRESCO Automation – Enterprise AI Performance Reporting Platform

Project Objectives, Architecture & Implementation Plan

AMRESCO Automation is an enterprise-grade AI-powered web application designed to automate Excel-based performance reporting, data validation, anomaly detection, and intelligent insights generation for energy production datasets.

- Project Objectives

Primary Objectives:

Automated Data Quality Validation (Missing values, zero values, structural validation, formula detection)

Anomaly Detection & Performance Monitoring (Outlier detection, underperformance analysis)

AI-Driven Report Generation (Executive summaries, contextual insights)

Enterprise Workflow & Validation (Manual review, audit logs, compliance)

Multi-Format Report Export (Excel, PDF, HTML)

2. Current Project Status

Completed:

Initial Upload UI built using React

Missing value detection implemented

Anomaly detection logic implemented

Underperforming site detection completed

Formula detection using OpenPyXL

Sub-pages under development

3. Technology Stack

Frontend Technologies

React.js (UI framework)

TailwindCSS (Styling)

Recharts / Chart.js (Data Visualization)

Axios (API Communication)

React Router (Navigation & Sub-pages)

Backend Technologies

FastAPI (High-performance API framework)

Pandas & NumPy (Data Processing)

Scikit-learn (Anomaly Detection)

PostgreSQL (Database)

Redis + Celery (Background Processing)

Docker (Containerization)

4. AI Layer – Ollama AI Agent

Ollama will be integrated to run local large language models for secure, enterprise-grade AI processing. This ensures data privacy and eliminates external API dependencies.

AI Use Cases:

Executive Summary Generation

Performance Narrative Writing

Data Trend Explanation

Automated Notes Suggestions

5. System Architecture & Workflow

Workflow Overview: User uploads XLSX file → Backend processes sheets → Data validation & ML analysis executed → Results stored in PostgreSQL → Ollama generates AI insights → Manual validation → Report export.

6. How the System Works (Workflow)

Step 1: Upload XLSX

User uploads Excel file via React UI.

Step 2: Backend Processing

File saved to cloud storage.

Background task triggered via Celery.

All sheets extracted.

Data validation performed.

Step 3: Analysis Modules

Backend generates:

Missing value JSON

Anomaly detection results

Underperforming sites list

Formula metadata

Results stored in PostgreSQL.

Step 4: Dashboard Rendering

Frontend fetches data via REST APIs:

GET /api/analysis/{file_id}/missing

GET /api/analysis/{file_id}/anomalies

GET /api/analysis/{file_id}/underperforming

Step 5: AI Insights

Frontend calls:

POST /api/ai/generate-notes

Backend sends structured data to Ollama → AI generates summary → Stored for validation.

Step 6: Manual Validation

Admin reviews AI-generated report before final submission.

Step 7: Report Export

User downloads final report in Excel / PDF / HTML format.

6. Sub-Page Development Plan (React)

Modules to be developed:

Missing Values Page (Issue table & filters)

Sheet Data Analysis Page (Graphs & AI explanation)

Anomaly Detection Page (Outlier visualization)

Notes Suggestions Page (AI editable summary)

Underperforming Sites Page (Ranked KPI breakdown)

Detailed Reports Page (Download & approval workflow)

7. Implementation Phases

Phase 1 – Backend Modularization

Phase 2 – API Development & Database Integration

Phase 3 – Frontend Sub-Page Development

Phase 4 – Ollama AI Integration

Phase 5 – Enterprise Hardening & Cloud Deployment

8. Conclusion

AMRESCO Automation is a scalable AI-powered enterprise analytics platform that transforms manual Excel reporting into an intelligent, standardized, and automated performance monitoring system.